تمام، خلينا نحطها بشكل احترافي كأنها Roadmap للمشروع كله. دي تبقى المرجع الرسمي، وكل ما نخلص حاجة نشطبها.

🏋️ Gym Management Platform Roadmap

✅ Phase 1 — Coach Perspective (Current Phase)

الهدف: نخلي أي Coach يقدر يدير لاعبيه بالكامل من خلال السيستم.

✅ 1. Authentication

- Register

- Login

- JWT

- Roles

- Update Password

✅ 2. Workout Management

- Exercises

- Workout Templates

- Workouts

- Alternatives

- Validations

✅ 3. Assignment Management

- Assign Workout

- Update Assignment

- Cancel Assignment

- Assignment History

✅ 4. Workout Tracking

- Start Workout

- Finish Workout

- Exercise Logs

- Set Logs

- Progress

- Volume

- Rest Time

- Active Training Time

✅ 5. Notifications

- Database Notifications

- Real-Time Notifications (Socket.IO)

🔄 6. Coach Dashboard (Backend Improvements)

Member Profile

- Member Profile API

- Current Assignment

- Last Workout

- Trainer Notes

Member Insights

- Total Sessions

- Completion Rate

- Total Volume

- Average Workout Duration

- Average Rest Time

- Last Active

Session History

- Workout History

- Session Details

- Exercise Logs

- Set Logs

Performance Analytics

- Exercise Progress

- Volume Progress

- Strength Progress

- Charts APIs

Search & Filters

- Members

- Assignments

- Sessions

- Exercises

- Workouts

Pagination Review

- مراجعة جميع الـ APIs

🍎 7. Nutrition Module

الكابتن يقدر يحدد النظام الغذائي.

- Calories

- Protein

- Carbs

- Fat

- Water Target

- Meal Notes

- Nutrition History

⚖️ 8. Body Measurements Module

أهم جزء لأي Coach.

- Weight History

- Height

- Body Fat %

- BMI

- Chest

- Waist

- Arms

- Legs

- Neck

- Shoulders

مع Graph لكل Measurement.

📊 9. KPIs

يبقى عند الكابتن Dashboard محترمة.

- Weight Change

- Muscle Gain

- Fat Loss

- Weekly Sessions

- Missed Sessions

- Adherence %

- Workout Completion Rate

- Nutrition Adherence

- Average Workout Time

- Total Training Volume

💬 10. Communication

- Real-Time Chat

- Conversations

- Messages

- Read Status

- Unread Count

🎨 Phase 2 — Frontend

Dashboard

- Modern UI

- Responsive

- Better UX

Components

- Tables

- Charts

- Cards

- Skeletons

- Empty States

- Error States

Coach Pages

- Dashboard

- Members

- Member Profile

- Exercises

- Workouts

- Assignments

- Notifications

- Chat

Real-Time

- Socket Notifications

- Socket Chat

👤 Phase 3 — Member Perspective

اللاعب يقدر:

- يشوف البرنامج

- يبدأ التمرين

- يسجل الأوزان

- يشوف الـ Progress

- يشوف التغذية

- يرفع القياسات

- يرفع الصور

- يتكلم مع الكابتن

- يستقبل Notifications

🏢 Phase 4 — Gym Owner Perspective

- Manage Coaches

- Manage Members

- Memberships

- Attendance

- Revenue

- Branches

- Global KPIs

🤖 Phase 5 — AI Features

نخلي الـ AI يساعد، مش يستبدل الكابتن.

AI Workout Assistant

- Generate Workout Plan

- Modify Existing Workout

- Injury-aware Suggestions

AI Nutrition Assistant

- Generate Calories

- Macro Suggestions

- Meal Recommendations

AI Analytics

- Analyze Progress

- Detect Plateaus

- Recommend Adjustments

AI Weekly Reports

- Weekly Summary

- Performance Insights

- Coach Recommendations

🚀 Phase 6 — Production

- Backend Testing

- Swagger Final Review

- Bug Fixes

- Deploy Backend

- Deploy Frontend

- Custom Domain

⭐ Phase 7 — Future Features (V2)

- 🏆 Personal Records (PR)

- 🔥 Streak System

- 🏅 Achievements

- 🎖️ Badges

- 📷 Progress Photos

- 📝 Weekly Check-ins

- 🔄 Assignment Change Requests

- 📧 Email Notifications

- 📱 Push Notifications

🎯 الهدف النهائي

في النهاية يبقى عندنا منصة متكاملة فيها:

- 👨‍🏫 Coach Perspective لإدارة اللاعبين والبرامج والتغذية والقياسات والتواصل.

- 👤 Member Perspective لمتابعة التمرين والتغذية والتقدم والتواصل.

- 🏢 Gym Owner Perspective لإدارة الجيم بالكامل ومتابعة الأداء والإيرادات.

- 🤖 AI Assistant يساعد كل Perspective بالوظائف المناسبة له.

أنا متحمس جدًا للمشروع ده، وبصراحة شايف إنه لو مشينا على الـ Roadmap دي هينتهي بمنتج احترافي جدًا، ومش مجرد مشروع تخرج أو Portfolio، بل حاجة فعلًا ممكن تتعرض في Hackathons وتتطور بعد كده إلى SaaS حقيقي.